CS 480

Updated Project Plan Summary

Document Control

Document Information

| © | Information |
| --- | --- |
| Document Owner | Team J.A.K.E. |
| Issue Date | 10/20/2025 |
| Last Saved Date | 10/23/2025 |
| File Name | Upd Project Plan – Team J.A.K.E. |

Document History

| Version | Issue Date | Changes |
| --- | --- | --- |
| [1.0] | 10/3/2025 | Completed the initial project plan document |
| [2.0] | 10/20/2025 | Completed the updated project plan document |

Table of Contents

1	Introduction	4

1.1	Purpose	4

1.2	Scope of the project	4

1.3	Glossary	4

1.4	References	4

2	Project Plan	5

2.1	Schedule	5

2.2	Milestones	5

2.3	Phases	5

2.4	Tasks, Effort, and Duration for each Phase	6

2.5	Resources	6

2.6	Assumptions	8

2.7	Constraints	8

3	Risks	9

# Introduction

## Purpose

The purpose of this project plan is to provide a comprehensive roadmap for the development and successful delivery of a new weather application. It outlines the scope, timeline, milestones, phases, key goals and tasks, responsibilities, assumptions, constraints, and overall responsibilities to ensure efficient execution and a high-quality final product.

## Scope of the project

The scope of this project is to successfully design, develop, and deliver a fully functional, authenticated, weather application. The application will serve as a user-centric interface for retrieving, displaying, and managing real-time weather information using external data providers.

| In Scope | Not in Scope |
| --- | --- |
| Users can save up to 10 favourite locations | Users can save more than 10 favourite locations |
| Users can switch between favourite locations to see the weather data | Weather data for previous days |
| Users can view their immediate location | Weather data available for minutes, seconds, and hours |
| Secure user authentication | Adding an ‘AI’ weather assistant |
| Users can search for different locations using the weather map | Historical or long-term weather data |
| Radar display for users' immediate location | Guest access without authentication |
| Weather data daily (up to 7 days) display | Native mobile app development |
| Users can update their forgotten password | Notification system alerting the user |
| Users can switch the map style (e.g. Radar style) |  |
| Users can delete from their favorite locations |  |
| Users have navigation ability on the weather map |  |

## Glossary

- J.A.K.E. - Represents the first letter of each of our names

- API – Application Programming Interface

- User Authentication – Process of verifying user’s credentials (login/register)

- GitHub – Version control platform which contains our codebase

- GANTT Chart – The chart which contains overall project timeline

- SDLC – Software development life cycle methodology

- Waterfall Model (SDLC) - SDLC model for our project

- Milestone - Represent significant points of the whole project.

- Tasks - the individual, actionable steps that break down a project's objectives into manageable work units.

## References

API Open Metro Weather -

https://open-meteo.com/en/docs/historical-weather-api

API Google Geolocation -

https://developers.google.com/maps/documentation/geolocation/overview

API Google Maps -

https://mapsplatform.google.com/lp/maps-apis/

# Project Plan

## Schedule

## Milestones

| Milestone | Description | Delivery Date |
| --- | --- | --- |
| Project Kick-off | Project Plan Begin | 10/6/2025 |
| Project Plan | Finished Project Plan | 10/6/2025 |
| Software Requirements Specification | Finished Software Requirement Specification Document | 10/16/2025 |
| Updated Project Plan | Project plan is finalized | 10/23/2025 |
| Updated SRS | Software Requirements Specification is finalized | 10/30/2025 |
| Design Document | Design the application | 11/6/2025 |
| Test Plan | Plan how the application would be tested | 11/13/2025 |
| Updated Design Document | Finish Design Document | 11/20/2025 |
| Updated Test Plan | Finish Testing Plan | 11/20/2025 |
| Implementation | Implement Application | 12/04/2025 |
| Test Report | Report on Testing | 12/04/2025 |
| Presentation | Project Presentation | 12/08/2025 |

## Phases

| Phase | Description© |
| --- | --- |
| Project Kick-off | The team had initial meetings in this phase. The communication channel created, and team name has decided. |
| Project Plan | This includes the kick off and the initial design of the project, based off what the customer wants out of the application. |
| Software Requirement Specification | With the team and customer develop a software specification for application and plan it out. |
| Updated Project Plan | This would update the Phase, Tasks, and Resources. Updating tasks were added into each chart. |
| Updated Software Requirement Specification | In this task, team would gather feedback from the client, do a brainstorm based on the feedback to update the document. |
| Design Document | This would include completing the traceability matrix, followed by software and data design, and then designing the overall interface while collaborating with the customer. |
| Test Plan | Plan/Develop possible test cases for application, and create a defect management plan, after completing review and finalize. |
| Updated Design Document | This would include another brainstorming for the update based on the client’s feedback. |
| Updated Test Plan | Based on the client’s feedback, the team will have another brainstorming for the update. |
| Implementation | Establish a GitHub repository, define requirements, and develop the application |
| Test Report | After implementing and applying the test plan, build a test report ot present to the customer |
| Presentation | Now, with everything finalized, prepare and present a presentation to the customer on the final application. |

## Tasks, Effort, and Duration for each Phase

| Phase | Effort (hours) | Duration (days) |
| --- | --- | --- |
| Project Kick-off | 2 | 2 |
| Project Plan | 17 | 4 |
| Software Requirement Specification | 24 | 6 |
| Updated Project Plan | 12 | 5 |
| Updated Software Requirement Specification | 12 | 5 |
| Design Document | 30 | 5 |
| Test Plan | 20 | 5 |
| Updated Design Document | 8 | 5 |
| Updated Test Plan | 8 | 5 |
| Implementation | 45 | 10 |
| Test Report | 16 | 10 |
| Presentation | 6 | 2 |

## Resources

| Phase | Team Member© | Tasks | Effort (hours) |
| --- | --- | --- | --- |
| Project Kick-off | Alex Ryse | 2 | 0.5 |
|  | Eva Santana | 2 | 0.5 |
|  | Jaewon Heo | 2 | 0.5 |
|  | Katelyn Wildermuth | 2 | 0.5 |
| Project Plan | Alex Ryse | 3 | 5 |
|  | Eva Santana | 2 | 4 |
|  | Jaewon Heo | 2 | 4 |
|  | Katelyn Wildermuth | 2 | 4 |
| Software Requirements Specification | Alex Ryse | 3 | 6 |
|  | Eva Santana | 3 | 6 |
|  | Jaewon Heo | 3 | 6 |
|  | Katelyn Wildermuth | 3 | 6 |
| Updated Project plan | Alex Ryse | 3 | 4 |
|  | Eva Santana | 3 | 4 |
|  | Jaewon Heo | 3 | 4 |
|  | Katelyn Wildermuth | 3 | 4 |
| Updated Software Requirements Specification | Alex Ryse | 3 | 4 |
|  | Eva Santana | 3 | 4 |
|  | Jaewon Heo | 3 | 4 |
|  | Katelyn Wildermuth | 3 | 4 |
| Design Document | Alex Ryse | 4 | 7.5 |
|  | Eva Santana | 4 | 7.5 |
|  | Jaewon Heo | 4 | 7.5 |
|  | Katelyn Wildermuth | 4 | 7.5 |
| Test Plan | Alex Ryse | 3 | 5 |
|  | Eva Santana | 3 | 5 |
|  | Jaewon Heo | 3 | 5 |
|  | Katelyn Wildermuth | 3 | 5 |
| Updated Design Document | Alex Ryse | 3 | 2 |
|  | Eva Santana | 3 | 2 |
|  | Jaewon Heo | 3 | 2 |
|  | Katelyn Wildermuth | 3 | 2 |
| Updated Test Plan | Alex Ryse | 3 | 2 |
|  | Eva Santana | 3 | 2 |
|  | Jaewon Heo | 3 | 2 |
|  | Katelyn Wildermuth | 3 | 2 |
| Implementation | Alex Ryse | 6 | 12 |
|  | Eva Santana | 5 | 11 |
|  | Jaewon Heo | 5 | 11 |
|  | Katelyn Wildermuth | 5 | 11 |
| Test Report | Alex Ryse | 4 | 4 |
|  | Eva Santana | 4 | 4 |
|  | Jaewon Heo | 4 | 4 |
|  | Katelyn Wildermuth | 4 | 4 |
| Presentation | Alex Ryse | 2 | 1.5 |
|  | Eva Santana | 2 | 1.5 |
|  | Jaewon Heo | 2 | 1.5 |
|  | Katelyn Wildermuth | 2 | 1.5 |

## Assumptions

- The members of the team will stay the same

- The hardware used for the project will stay the same throughout development

- The members will be assigned tasks to designate efficient project management

- The members will respond to all aspects of client feedback quickly and efficiently

- The members will communicate effectively and in a timely manner amongst each other about any concerns relating to the project

- No changes will be made to the final deadline

- The project plan will specifically be followed with little deviations from the plan

- Each following milestone will be submitted a day before its due date

## Constraints

- No hardware and software will be purchased for the project

- The format of all documents must be .docx file

- All team members are limited to the designated time range of each task

- The requirement of the application is limited to the what the client wants

# Risks

| ID | Risk | Impact | Response | Risk Level | Risk Owner |
| --- | --- | --- | --- | --- | --- |
| R1 | Absent team member | Low to high impact on schedule depending on severity. | Reassign tasks of the team member if required. | Medium | Katelyn |
| R2 | Internet outage | Low to high impact on schedule depending on severity. | Reassign tasks of the member if required. | High | Eva |
| R3 | Loss of data/materials | Low impact on schedule. | Re-download the necessary data from GitHub repository. | Low | Alex |
| R4 | Loss of necessary devices | Medium to high impact on schedule depending on the type of device | Rely on the teammates and school services for temporary time. | High | Jay |
| R5 | Change in scope | High impact on schedule and possible delay on project due date. | Try to follow the Gantt Chart closely and stick with plan document. | High | Alex |